## Slide 1: Project Review Presentation
MET CS 581-HEALTH INFORMATION SYSTEMS
PREPARED BY:
DEEPASHREE RAJENDRAPRASAD

## Slide 2: PROJECT GOALS
IMPROVED PATIENT CARE
ENHANCED INTEROPERABILITY
INCREASED EFFICIENCY THROUGH STREAMLINED CLINICAL PROCESSES
BETTER CLINICAL DATA MANAGEMENT
COST SAVINGS
COMPLIANCE WITH FEDERAL REGULATIONS
IMPROVED PATIENT ENGAGEMENT & OUTCOMES
IMPROVED DATA SECURITY
USER-FRIENDLY FOR HEALTHCARE PROVIDERS

## Slide 3: TEAM MEMBERS
PROJECT MANAGER: Responsible for the overall development and implementation of the new EHR system. They make sure that the project stays on track, within budget, and meets the requirements of all stakeholders.
CLINICAL TEAM: Consisting of clinical professionals, such as physicians, nurses, and other healthcare providers, would be involved in the design and testing of the new EHR system. They would provide valuable suggestions on how the new EHR system should look like.
IT TEAM: Responsible for the technical aspects of the new EHR system. They would design, build, and implement the system, as well as provide ongoing technical support and maintenance.
BUSINESS ANALYST: The business analyst would work closely with the clinical and IT teams to understand the requirements of the new EHR system and makes sure that the new EHR meets the requirements of the organization.
DATA ANALYST: A data analyst is responsible for ensuring the quality and accuracy of the data entered into the EHR system. They also develop reports and provide insights to improve the quality of care and clinical outcomes.
VENDORS: These individuals would provide expertise and support throughout the project.
END USERS: Generally, the patients, would also be involved in the creation and testing of the system. Their feedback and input would be important to ensure that the EHR system meets the patients’ expectations.

## Slide 4: CLINICAL WORKFLOW DEVELOPMENT
Identify the current clinical workflow: | Receptionist greets patient and checks them in Nurse takes patient's vitals and medical history Physician conducts exam and diagnoses any issues Physician records diagnosis and treatment plan in the old EHR system Nurse schedules any necessary follow-up appointments and orders any necessary tests Receptionist checks the patient out and collects payment
Identify the new EHR capabilities: | The new EHR system has the capability to generate electronic prescriptions The new EHR system has the capability to send reminders to patients for follow-up appointments and tests The new EHR system has the capability to track patient progress over time
Analyze the gaps: | The old EHR system did not have the capability to generate electronic prescriptions, which increased the risk of errors and delays The old EHR system did not have the capability to send reminders to patients for follow-up appointments and tests, which reduced patient compliance and outcomes The old EHR system did not have the capability to track patient progress over time, which limited the ability to monitor the effectiveness of treatments
Redesign the clinical workflow: | Receptionist greets patients and checks them in Nurse takes patient's vitals and medical history, and enters it into the new EHR system Physician conducts exam and diagnoses any issues, and records it in the new EHR system Physician generates an electronic prescription in the new EHR system, and sends it directly to the pharmacy Nurse schedules any necessary follow-up appointments and orders any necessary tests in the new EHR system, which automatically sends reminders to the patient Receptionist checks the patient out and collects payment, and updates the new EHR system with any necessary billing codes
Develop and implement the new workflow: | VWC trains all personnel on the new clinical workflow VWC updates the new EHR system with patient information, billing codes, and scheduling details VWC tests the new clinical workflow with a small group of patients, and collects feedback from personnel and patients VWC makes any necessary adjustments based on feedback and testing results VWC implements the new clinical workflow across all patients and personnel
Monitor and evaluate the new workflow: | VWC monitors the new clinical workflow regularly to ensure that it is efficient, effective, and meets the needs of personnel and patients VWC collects feedback from personnel and patients, and makes adjustments as needed VWC tracks patient progress over time and analyzes the data to identify any areas for improvement or optimization.

## Slide 6
VWC EHR FUNCTIONAL REQUIREMENTS | PURPOSE | ATTAINMENT
PATIENT IDENTIFICATION | Accurately identify patients to ensure that the correct patient is being treated. | Use of unique patient identifiers, such as medical record numbers or barcodes.
CLINICAL DOCUMENTATION | Documentation of clinical information, including vital signs, medications, allergies, and medical history. | Through structured data entry, clinical decision support, real-time documentation, clinical workflows, audit trails, and interoperability
COMPUTERIZED PHYSICIAN ORDER ENTRY | Electronically ordering medications, laboratory tests, and other clinical services. | Through integration with clinical decision support, standardized and customizable order sets, automatic medication dosing and drug interaction checks, order tracking and status updates, and integration with pharmacy systems.
CLINICAL DECISION SUPPORT | Helps clinicians make informed decisions about patient care. | Use of clinical guidelines and protocols, alerts and reminders, clinical pathways and decision trees, predictive analytics, integration with external knowledge sources, and personalized medicine.
RESULTS MANAGEMENT | Ability to view and track test and imaging results, and to notify clinicians of critical results | Through automated alerts, routing of test results, follow-up and tracking, reporting capabilities, and integration with patient portals.
MEDICATION MANAGEMENT | Ability to prescribe, administer, and monitor medications and ensuring patient safety. | Through CPOE, clinical decision support, Medication administration record, barcode scanning, and medication reconciliation with discharge.
BED MANAGEMENT | Involves managing the allocation and utilization of hospital beds | Use of real-time bed availability tracking, bed assignment automation, patient flow management, capacity planning, communication and collaboration, and analytics and reporting capabilities
INVENTORY AND STOCK MANAGEMENT | Managing the availability, storage, and distribution of medical supplies and equipment within the hospital | Use of inventory tracking, supply chain management, automated ordering and replenishment, barcode scanning and tracking, analytics and reporting capabilities, and integration with purchasing and finance systems.
COMMUNICATION AND COLLABORATION | Ability to send and receive messages, share documents, and view patient information between clinicians. | Through secure messaging, task management, care team coordination, real-time updates, telehealth capabilities, access controls and privacy safeguards, and interoperability.
INTEROPERABILITY | Ability to exchange data with other healthcare organizations in their region. | Through working with their EHR vendor to ensure that the system is compliant with interoperability standards such as FHIR APIs, HL7 messaging, and Direct messaging.
PATIENT ENGAGEMENT | Enable patients to access their health records and participate in their own care. | Through working with their EHR vendor to implement a patient portal that allows patients to securely access their health records, communicate with their healthcare providers, and schedule appointments. VWC could also offer telehealth services to enable remote care.
DATA ANALYTICS | Enable them to analyze patient data to improve population health and quality of care. | Through data analytics tools such as dashboards and reports

## Slide 7: TECHNICAL INFRASTRUCTURE
 | TECHNICAL INFRASTRUCTURE | IMPLEMENTATION
HARDWARE | High-performance servers with adequate storage capacity to store patient data and allow for fast access and retrieval. Workstations for clinical staff with sufficient processing power to run the EHR software and access patient data. Mobile devices such as tablets or laptops for clinicians to access patient information remotely. | The plan is to procure new hardware based on the vendor's hardware recommendations. The new hardware must be installed and configured correctly.
SOFTWARE | Operating system, database software, and web servers that meet the EHR system's technical requirements. Antivirus software and firewalls to protect the system from cyber threats. | The plan is to install or upgrade the necessary software as needed to support the new EHR system. The software must be installed and configured correctly.
NETWORK INFRASTRUCTURE | The VWC requires a high-speed and reliable network infrastructure to support the new EHR system. This includes switches, routers, firewalls, and other network devices. | The plan is to upgrade the network infrastructure as needed to support the new system.
SECURITY INFRASTRUCTURE | The new EHR system must comply with federal and state regulations for the security and privacy of patient data. | The plan is to implement appropriate security measures, such as firewalls, intrusion detection and prevention systems, and antivirus software, to protect patient data from unauthorized access or disclosure. Staff must be trained on data security and privacy best practices.
DISASTER RECOVERY INFRASTRUCTURE | The VWC will need a disaster recovery plan in place in case of system failures or disasters. This includes backup and recovery procedures, redundancy, and failover capabilities. | The disaster recovery plan must be tested regularly to ensure that it works as intended.

## Slide 8: INTEROPERABILITY REQUIREMENTS
INTEROPERABILITY REQUIREMENTS | ATTAINMENT
DATA STANDARDS: Use standardized data formats, terminologies, and codes that are compatible with other healthcare systems, such as SNOMED-CT, LOINC, and HL7. | Work with the EHR vendor to ensure that the system adheres to these standards. Train staff to use the standardized data formats, terminologies, and codes in the new EHR system.
DATA SHARING: Enable secure and efficient sharing of patient data with other healthcare organizations. | Implement Health Information Exchange (HIE) systems or participate in regional HIE networks. Develop data-sharing agreements with other healthcare providers.
PATIENT ACCESS: Provide patients with access to their health information electronically, securely, and easily through the new EHR system. | Implement patient portals that allow patients to view their medical records, lab results, and communicate with their healthcare provider. Ensure that patient data is protected and only accessible by authorized users.
INTEGRATION WITH OTHER SYSTEMS: Ensure that the new EHR system can integrate with other healthcare systems used by VWC | Work with the EHR vendor to develop integration capabilities with billing systems, practice management systems, and other clinical systems. Test the integration to ensure that data is transferred accurately and efficiently.
SECURITY AND PRIVACY: Ensure that the new EHR system complies with federal and state regulations for the security and privacy of patient data. | Implement appropriate security controls, such as access controls, audit trails, and encryption. Train staff on data security and privacy best practices. Regularly monitor the system for any security breaches and take appropriate actions to mitigate them.

## Slide 9: PROJECT PLAN
ESTABLISH PROJECT GOALS AND OBJECTIVES: Identify the specific goals and objectives for implementing the new EHR system, such as improving patient care, streamlining workflows, or enhancing data security.
DEVELOP A PROJECT TIMELINE: Create a timeline that includes all the major project milestones, such as vendor selection, software customization, system testing, user training, and go-live.
DETERMINE THE PROJECT BUDGET: Estimate the project costs, including software licensing, hardware infrastructure, consulting fees, and training expenses.
DEFINE PROJECT SCOPE: Define the scope of the project, including which departments, clinics, or locations will be impacted, and the specific functionalities and features that the new EHR system must have.
SELECT AN EHR VENDOR: Research and evaluate different EHR vendors based on their features, capabilities, pricing, and customer support. Choose a vendor that aligns with your organization's needs and budget.
PLAN FOR DATA MIGRATION: Develop a plan for migrating existing patient data from the old EHR system to the new one. This includes ensuring data accuracy, mapping data fields, and testing data migration.
CUSTOMIZE THE EHR SYSTEM: Work with the vendor to customize the EHR system to your organization's specific needs and workflows. This includes configuring templates, forms, and reports.
TEST THE SYSTEM: Test the EHR system thoroughly to ensure that it meets your organization's requirements, and that all data is accurately captured and stored.
TRAIN USERS: Develop a training program for all EHR system users, including clinicians, nurses, administrative staff, and IT personnel. Provide ongoing training and support to ensure user adoption and success.
GO-LIVE AND OPTIMIZATION: Once the new EHR system has been tested and staff has been trained, it can be implemented and put into use. After the system has been live for some time, the organization may need to optimize the system by making adjustments based on feedback and usage patterns.
ONGOING MAINTENANCE AND SUPPORT: Finally, the organization will need to establish processes for maintaining and supporting the new EHR system, including regular updates and maintenance, technical support, and user support.

## Slide 10: GANTT CHART

## Slide 11: PROJECT BUDGET (MID-SIZED HOSPITAL)
Total Direct Costs | $7,85,000
EHR software licensing and implementation fees | $250,000
Hardware (servers, workstations, and peripherals) | $100,000
Integration with existing systems | $50,000
Data migration and conversion | $25,000
System customization and configuration | $50,000
Testing and quality assurance | $10,000
Project management and oversight | $50,000
Additional IT staff to support EHR implementation | $150,000
Overtime pay for existing staff during implementation | $50,000
Total Indirect Costs | $3,60,000
User training (initial and ongoing) | $75,000
Technical support (initial and ongoing) | $50,000
Change management and workflow analysis | $25,000
Process redesign and optimization | $35,000
Business interruption during implementation | $100,000
Post-implementation support | $75,000

## Slide 12: PROJECT RISKS
BREACH OF DATA SECURITY AND PRIVACY: There is a risk of unauthorized access to patient data and violation of their privacy, which could result in legal and reputational harm for VWC.
TECHNICAL ISSUES AND FAILURES: During the deployment process, technical issues such as system compatibility issues, data migration issues, or software bugs may arise. These technical challenges can cause project delays and cost overruns.
STAFF RESISTANCE TO CHANGE: Some employees may be resistant to the new EHR system and fail to fully adopt it, causing the implementation process to be delayed.
INADEQUATE TRAINING: If employees are not properly trained on the new EHR system, they may be unable to use it effectively, resulting in decreased efficiency and potential errors.
BUDGET OVERRUNS: Unexpected costs, such as changes in scope or the need for additional resources, can occur during a project, resulting in budget overruns.
INTEGRATION WITH THIRD-PARTY SYSTEMS: VWC may need to integrate with other healthcare providers or external systems, which can present technical and interoperability challenges.
REGULATORY COMPLIANCE: VWC must ensure that the EHR deployment complies with all relevant regulatory compliance requirements, such as HIPAA and CMS regulations.
WORKFLOW DISRUPTIONS: Implementing a new EHR system can disrupt existing workflows and processes, and there is a risk of workflow disruptions that could impact patient care and outcomes.
A contingency plan should be in place in case any of these risks materialize.

## Slide 13: CRITICAL SUCCESS & FAILURE CRITERIA
CRITICAL SUCCESS CRITERIA | CRITICAL FAILURE CRITERIA
ADOPTION RATE: The percentage of healthcare providers and staff who adopt the new EHR system should be tracked and monitored. A high adoption rate indicates that the new EHR system is user-friendly and meets the needs of the healthcare organization. | LACK OF ADOPTION: If healthcare providers and staff do not adopt the new EHR system, it will not achieve the desired benefits and will be considered a failure.
IMPROVEMENT IN CLINICAL OUTCOMES: The new EHR system should lead to an improvement in clinical outcomes, such as reduced medication errors, improved patient safety, and better patient outcomes. | THE DECLINE IN CLINICAL OUTCOMES: If the new EHR system leads to a decline in clinical outcomes, such as an increase in medication errors or patient safety incidents, it will be considered a failure.
EFFICIENCY AND PRODUCTIVITY: The new EHR system should increase efficiency and productivity by reducing the time it takes to complete tasks such as documentation and medication orders. The system should also allow healthcare providers to spend more time with patients. | DECREASED EFFICIENCY AND PRODUCTIVITY: If the new EHR system decreases efficiency and productivity, leading to longer wait times for patients or increased frustration among healthcare providers and staff, it will be considered a failure.
FINANCIAL IMPACT: The new EHR system should result in a positive financial impact on the healthcare organization. This may include a reduction in costs associated with paper records, increased revenue due to improved coding and billing, and improved patient satisfaction leading to increased referrals and repeat business. | NEGATIVE FINANCIAL IMPACT: If the new EHR system results in a negative financial impact, such as increased costs or decreased revenue, it will be considered a failure.
INTEROPERABILITY: The new EHR system should be interoperable with other healthcare systems, allowing for seamless sharing of patient data between healthcare providers and organizations. | INTEROPERABILITY ISSUES: If the new EHR system is not interoperable with other healthcare systems, leading to difficulty in sharing patient data or delays in treatment, it will be considered a failure.

## Slide 14: CONCLUSION
Overall, the implementation of a new EHR system at Virginia Women’s Center will serve as an example of the benefits that can be achieved through careful planning, stakeholder engagement, and ongoing evaluation and improvement.
By improving patient care and administrative efficiency, the new system will position Virginia Women Center for continued success in providing high-quality healthcare services to its patients.
BIBLIOGRAPHY
https://www.healthit.gov/playbook/electronic-health-records/?
https://www.psqh.com/analysis/a-four-step-guide-to-ehr-system-implementation/
https://riseapps.co/stages-of-ehr-implementation/
https://www.truenorthitg.com/ehr-implementation-plan/#:~:text=Step-by-Step%20Guide%20on%20How%20to%20Implement%20an%20EHR,for%20Go-Live%20...%208%208.%20Post-Launch%20Reflection%20
https://www.healthit.gov/faq/how-do-i-conduct-post-implementation-evaluation
https://www.businessnewsdaily.com/9102-implement-an-electronic-health-records-system.html
https://www.softwareadvice.com/resources/ehr-evaluation-checklist/
https://technologyadvice.com/best-ehr-software-lp/?utm_source=bing&utm_medium=cpc&utm_term=electronic%20health%20record%20system&utm_content=EHR&utm_campaign=436326840&utm_device=c&msclkid=739c5d6bd6771b80dfcb3e90f87c9b59